Comprehensive Quality Assurance Testing Repor

Swag Labs Demonstration Application

TABLE OF CONTENTS

1. Executive Summary

2. Project Overview

3. Testing Scope and Objectives

4. Testing Methodology

5. Test Environment and Configuration

6. Test Execution Results

7. Defects and Issues Analysis

8. Quality Metrics and Statistics

9. Risk Assessment

10. Conclusions

1. EXECUTIVE SUMMARY

Report Overview

This comprehensive Quality Assurance Testing Report documents the complete testing lifecycle for the Swag Labs demonstration application, covering three weeks of intensive testing activities (Weeks 2-4). The report synthesizes test case development, manual execution, and defect analysis to provide stakeholders with a complete picture of application quality.

Bottom Line Assessment

Swag Labs performs excellently as a demonstration/testing application** with a 91.4% pass rate across all 58 test cases. Core e-commerce functionality—authentication, product browsing, cart management, and checkout—operates reliably and accurately. However, **two critical security vulnerabilities.  were identified relating to unauthorized access to protected pages.

2. PROJECT OVERVIEW

Application Description

Swag Labs is a demonstration e-commerce web application provided by Sauce Labs specifically designed for testing and automation practice. The application provides a realistic shopping experience with essential e-commerce features including:

- User authentication and account management

- Product catalog browsing with search and sorting

- Shopping cart functionality

- Complete checkout process

- Payment processing simulation

- Order confirmation

Target Audience

- QA professionals learning test automation

- Developers practicing testing techniques

- Organizations training teams on quality assurance

- Testing tool vendors using as demo platform

Project Timeline

Week 1: Planning & Scope Definition

Week 2: Test Case Development (58 test cases designed)

Week 3: Manual Test Execution (All test cases executed)

Week 4: Defect Analysis & Documentation

Week 5: Final Report Preparation

3. TESTING SCOPE AND OBJECTIVES

Scope Definition

In Scope

Functional testing of all core features:

- User authentication (login/logout)

- Product catalog browsing

- Shopping cart operations

- Checkout process

- Payment simulation

- Order confirmation

Non-functional testing:

- Performance and load testing

- Cross-browser compatibility (Chrome, Firefox, Safari)

- Responsive design (mobile, tablet, desktop)

- Data accuracy and calculations

- Error handling and recovery

Security testing:

- Authentication mechanisms

- Authorization controls

- Session management

- Input validation

Edge cases and special scenarios:

- Rapid interactions

- Concurrent operations

- Boundary conditions

- Special character handling

- Long input testing

Out of Scope

❌ Backend API testing (not accessible)

❌ Database testing (implementation dependent)

❌ Load testing with 1000+ concurrent users

❌ Mobile app testing (web application only)

❌ Payment gateway integration (simulated only)

❌ Third-party integrations

Testing Objectives

1. Verify Functionality: Confirm all features work as designed

2. dentify Defects: Discover bugs and issues

3. Assess Quality: Evaluate application readiness

4. Establish Baseline: Create reference for regression testing

5. Document Evidence: Record test results and findings

4. TESTING METHODOLOGY

Testing Approach

Black Box Testing

Test cases developed from user perspective without knowledge of internal implementation. Focus on inputs, outputs, and user interactions rather than code logic.

Positive and Negative Testing

- Positive tests: Verify correct functionality with valid data

- Negative tests: Verify error handling with invalid data, boundary conditions, and edge cases

Test Execution Methodology

1. Pre-execution: Setup test environment, verify preconditions

2. Execution: Follow documented test steps precisely

3. Observation: Record actual application behavior

4. Documentation: Log results, take screenshots, note deviations

5. Analysis: Compare actual vs. expected results

6. Reporting: Document findings and defects

5. TEST ENVIRONMENT AND CONFIGURATION

Environment Setup

Hardware Configuration

- Processor: Intel Core i7 / equivalent

- Memory: 8GB RAM minimum

- Storage: 256MB free space

- Display: 1920x1080 minimum resolution

Software Configuration

- Operating System: Windows 10 (Build 19045)

- Browser - Primary: Google Chrome 124.0

- Browser - Secondary: Mozilla Firefox 123.0

- Browser - Tertiary: Apple Safari 17.2 (macOS)

- Testing Tools: Chrome DevTools, Firefox Developer Tools

Network Configuration

- Connection Type: Broadband (Stable)

- Bandwidth: Sufficient for video/image loading

- Latency: Standard internet conditions

- Proxy: None (Direct connection)

Application Configuration

- URL: https://www.saucedemo.com

- Environment: Production/Demo

- Data: Pre-populated demo data

- User Accounts: Multiple test accounts available

- standard_user (normal user)

- problem_user (UI glitches)

- performance_glitch_user (slow performance)

- visual_user (rendering issues)

- locked_out_user (account lockout)

6. TEST EXECUTION RESULTS

Detailed Test Results by Category

FULLY PASSING MODULES (100% Pass Rate)

Module 1: Authentication & Login (7/7 Passed)

- Valid credential login

- Invalid username handling

- Invalid password handling

- Empty field validation

- Missing password field

- Logout functionality

- Locked account handling

Status: Excellent authentication security and user validation

Module 2: Product Catalog & Browsing (6/6 Passed)

- Product list display

- Price sorting (low to high)

- Price sorting (high to low)

- Alphabetical sorting (A-Z)

- Alphabetical sorting (Z-A)

- Product detail view

Status: Product browsing fully functional with excellent sorting

Module 4: Checkout Process (10/10 Passed)

- Empty cart checkout prevention

- Checkout initiation

- Valid checkout form submission

- First name validation

- Last name validation

- Postal code validation

- Order summary verification

- Successful purchase completion

- Checkout cancellation

- Browser back button handling ✅

Status: Complete checkout flow reliable and accurate

Module 5: UI/UX Testing (8/8 Passed)

- Page load times (<3 seconds)

- Mobile responsiveness

- Tablet responsiveness

- Chrome compatibility

- Firefox compatibility

- Safari compatibility

- Product image loading

- Navigation menu functionality

Status: Excellent UI/UX quality across devices and browsers

Module 7: Performance & Load Testing (3/3 Passed)

- Products page performance ✅

- Cart with maximum items ✅

- Sorting performance ✅

Status: Strong performance under typical load conditions

Module 8: Data Validation (3/3 Passed)

- Price consistency ✅

- Tax calculations ✅

- Cart counter accuracy ✅

Status: Perfect data accuracy and consistency

Module 10: User Types (3/3 Passed)

- problem_user account ✅

- performance_glitch_user account ✅

- visual_user account ✅

Status: Special test accounts functioning as intended

⚠️ PARTIALLY PASSING MODULES

Module 3: Shopping Cart (5/6 Passed - 83.3%)

- Add single product

- Add multiple products

- Remove product

- Clear entire cart

- Empty cart view

- Cart persistence after logout ⚠️ INCONCLUSIVE

Issue: Cart items persist after logout/login (unusual but possibly intentional)

Status: Core functionality excellent; one behavioral concern

Module 6: Edge Cases & Special Scenarios (6/9 Passed - 66.7%)

- Session timeout ⚠️ INCONCLUSIVE (Sessions don't timeout)

- Unauthorized cart access ❌ FAILED (Security vulnerability)

- Unauthorized checkout access ❌ FAILED (Security vulnerability)

- Concurrent sessions

- Rapid clicking

- Concurrent operations

- Special characters

- Long text input

- Non-numeric postal codes

Issues: 2 critical security vulnerabilities found

Status: Most edge cases handled well; critical security issues found

---

Module 9: Error Handling & Recovery (2/3 Passed - 66.7%)

- Login error messages ✅

- Checkout interruption recovery ✅

- Network timeout handling ⚠️ INCONCLUSIVE (Cannot simulate reliably)

Issue: Cannot verify timeout handling in demo environment

Status: Error handling good; timeout testing inconclusive

Test Execution Timeline

Date: October 21, 2026

Start Time: 09:00 AM

End Time: 22:05 PM

Total Duration: 13 hours

7. DEFECTS AND ISSUES ANALYSIS**

Critical Defects

🔴 DEF_001: Unauthorized Access to Cart Page

Severity: CRITICAL 🔴

Status: OPEN

Test Case: TC_EDGE_002

Description:

Unauthenticated users can access the shopping cart page directly via URL manipulation without logging in. This represents a significant security vulnerability allowing unauthorized access to a protected resource.

Technical Details:

- Affected URL: https://www.saucedemo.com/cart.html

- Expected Behavior: Redirect to login page for unauthenticated users

- Actual Behavior: Cart page loads and displays without authentication requirement

- Root Cause: Application lacks server-side authentication verification

Steps to Reproduce:

1. Log out and clear session

2. Type https://www.saucedemo.com/cart.html in address bar

3. Press Enter

4. Observe that cart page loads without login

Impact Assessment:

- Security Risk: HIGH - Unauthorized access to checkout interface

- Business Impact: MEDIUM - Potential data exposure

- User Impact: LOW (demo app) to HIGH (production)

🔴 DEF_002: Unauthorized Access to Checkout Pages

Severity: CRITICAL 🔴

Status: OPEN

Test Case: TC_EDGE_003

Description:

Unauthenticated users can access checkout step pages directly via URL without authentication. This extends the security vulnerability to the payment/checkout workflow.

Technical Details:

- Affected URLs:

- https://www.saucedemo.com/checkout-step-one.html (Information form)

- https://www.saucedemo.com/checkout-step-two.html (Order review)

- https://www.saucedemo.com/checkout-complete.html (Confirmation)

- Expected Behavior: Require authentication before checkout access

- Actual Behavior: Checkout pages accessible and partially functional without login

- Root Cause: Missing authentication checks on frontend routes

Steps to Reproduce:

1. Log out and clear session

2. Type https://www.saucedemo.com/checkout-step-one.html in address bar

3. Press Enter

4. Observe checkout form displays without login requirement

Impact Assessment:

- Security Risk: CRITICAL - Direct access to payment flow without authentication

- Business Impact: HIGH - Major security compliance violation

- User Impact: HIGH - Potential fraud and unauthorized transactions

Medium Priority Issues

⚠️ DEF_003: Cart Persistence After Logout

Severity: MEDIUM ⚠️

Status: UNDER REVIEW

Test Case: TC_CART_006

Description:

Cart contents persist in the shopping cart after user logout and re-login. This is unusual for e-commerce applications which typically clear cart on logout for security and UX reasons.

Observed Behavior:

1. User logs in with standard_user

2. Adds 2 products to cart (Backpack $29.99, Bike Light $9.99)

3. Clicks logout

4. Logs back in with same user

5. Cart still contains both items with correct prices and quantities

Analysis:

- Likely Cause: Cart data stored in browser localStorage

- Persistence Method: localStorage persists across browser sessions

- Session Independence: Cart state not tied to user session

Business Implications:

- Positive: User convenience (don't lose cart on accidental logout)

- Negative: Security concern on shared devices; privacy issue

⚠️ DEF_004: No Session Timeout Configured

Severity: MEDIUM ⚠️

Status: UNDER REVIEW

Test Case: TC_EDGE_001

Description:

User sessions remain active indefinitely without inactivity timeout. Sessions continue functioning after 15+ minutes of user inactivity without logout or timeout warning.

Observed Behavior:

1. User successfully logs in

2. Application left idle for 10+ minutes

3. User attempts action (add to cart)

4. Action completes without timeout or error

5. No session expiration message displayed

Security Implications:

- Risk Level: MEDIUM - Potential unauthorized access on shared devices

- Compliance Issue: Most security frameworks require session timeouts

- Attack Vector: Idle session hijacking possible if device compromised

Industry Standard:

- Web applications: 15-30 minute timeout typical

- Banking applications: 5-15 minute timeout

- Public kiosk systems: 5 minute timeout

Low Priority Issues

✓ DEF_005: No Maximum Field Length Validation*

Severity: LOW ✓

Status: ACKNOWLEDGED

Test Case: TC_EDGE_008

Description:

Checkout form fields accept extremely long input strings (100+ characters) without validation or truncation, potentially causing data integrity issues.

Observed Behavior:

- First Name field accepts 70+ characters

- Last Name field accepts 50+ characters

- Postal Code field accepts 15+ digit strings

- No error message or truncation occurs

- Long strings display on confirmation page without layout issues

Impact Assessment:

- LOW - Potential data storage issues, database field size concerns for production, user experience degradation with extremely long input, potential buffer overflow risks

✓ DEF_006: No Format Validation on Postal Code

Severity: LOW ✓

Status: ACKNOWLEDGED

Test Case: TC_EDGE_009

Description:

Postal code field accepts alphabetic characters and special characters without format validation, contrary to typical postal code requirements.

Observed Behavior:

- Accepts "ABCDE" (purely alphabetic)

- Accepts "A1B2C3" (mixed alphanumeric)

- Accepts "!@#$%" (special characters)

- Accepts "123456789012345" (15+ digits)

- No validation error displayed

- Data persists to checkout overview

Analysis:

This could be intentional for international postal code support, as different countries use different formats:

- USA: XXXXX or XXXXX-XXXX

- Canada: A1A 1A1

- UK: Various formats (SW1A 2AA)

- Australia: XXXX

- France: XXXXX

Inconclusive Tests

⚠️ TC_EDGE_001: Session Timeout (INCONCLUSIVE)

Issue: Cannot reliably simulate session timeout in demo environment

Challenge: Application designed for demo with optimized performance; no obvious timeout mechanism

Test Status: Unable to conclusively verify timeout behavior

⚠️ TC_CART_006: Cart Persistence (INCONCLUSIVE)

Issue: Behavioral uncertainty - unclear if persistence is intentional

Test Status: Behavior documented; requires clarification from development team

⚠️ TC_ERROR_003: Network Timeout Handling (INCONCLUSIVE)

Issue: Cannot simulate reliable network timeout in demo environmen

Challenge: Demo application optimized for speed; real network timeouts difficult to reproduce

Test Status: Unable to verify timeout error handling

8. RISK ASSESSMENT

Critical Risk Analysis

Risk 1: Security Vulnerabilities (DEF_001, DEF_002)

Risk Level: 🔴 CRITICAL

Risk Elements:

- Unauthenticated access to protected pages

- Direct URL bypass of authentication

- Potential for unauthorized transactions

Business Impact:

- Compliance violations (PCI-DSS, OWASP)

- Fraud potential

- Reputational damage

- Legal liability

Risk 2: Data Persistence (DEF_003)

Risk Level: ⚠️ MEDIUM

Risk Elements:

- Cart data persists across sessions

- Potential privacy concern

- Unusual for e-commerce

Business Impact:

- User privacy concerns

- Regulatory compliance questions

- Competitive disadvantage

Risk 3: No Session Management (DEF_004)

Risk Level: ⚠️ MEDIUM

Risk Elements:

- No session timeout configured

- Infinite session duration

- Potential session hijacking

Business Impact:

- Security framework violations

- Compliance concerns

- Session vulnerability

Current Status: ❌ NOT READY FOR PRODUCTION

Required Actions Before Production:

1. Fix critical security vulnerabilities (DEF_001, DEF_002)

2. Implement session timeout (DEF_004)

3. Clarify cart persistence behavior (DEF_003)

4. Add input validation (DEF_005, DEF_006)

5. Security audit and penetration testing

6. Performance testing with production load

7. Compliance review (PCI-DSS, OWASP, etc.)

10. CONCLUSIONS

Summary of Findings

Swag Labs is an - excellent demonstration and testing platform** that successfully fulfills its intended purpose as a learning resource for QA professionals and automation testers. The application demonstrates solid e-commerce functionality with reliable checkout processes, accurate financial calculations, and responsive user interface design.

Overall Test Results:

- Pass Rate: 91.4% (53 out of 58 test cases)

- Failed Tests: 2 (both security-related)

- Inconclusive Tests: 3 (environment simulation limitations)

Key Strengths

Excellent Core Functionality

- All primary features working as designed

- Reliable transaction processing

- Accurate calculations and data handling

Outstanding Performance

- Fast page load times (average 1.7 seconds)

- Smooth user interactions

- Efficient sorting and filtering

Exemplary User Interface

- Responsive design across devices

- Cross-browser compatibility

- User-friendly error messages

- Professional visual presentation

Robust Edge Case Handling

- Rapid click prevention

- Concurrent operation management

- Special character support

- Long input tolerance

Areas of Concern

⚠️ ecurity Issues Identified

- Unauthorized access to cart page (DEF_001)

- Unauthorized access to checkout pages (DEF_002)

⚠️ Session Management Concerns

- No session timeout configuration (DEF_004)

- Cart persistence after logout (DEF_003)

⚠️ Input Validation Gap

- No field length validation (DEF_005)

- No postal code format validation (DEF_006)

### **Final Statement**

Swag Labs demonstrates strong functional quality and excellent user experience design. The application is ideally suited for its intended purpose as a demonstration and training platform for QA professionals. However, the identified security vulnerabilities—particularly unauthenticated access to protected pages—are significant findings that require resolution.

With an overall pass rate of 91.4% across comprehensive testing, the application shows solid engineering quality. The defects identified through this testing initiative provide clear documentation of issues that should be addressed to improve the application's security posture and robustness.

APPENDICES

Appendix A: Test Case Summary

Total Test Cases: 58

Test Case IDs: TC_AUTH_001 through TC_USER_003

Documentation: Comprehensive with preconditions, steps, expected results

Appendix B: Defect Log Summary

Total Defects: 6

Defect IDs: DEF_001 through DEF_006

Severity Distribution: 2 Critical, 2 Medium, 2 Low

Appendix C: Test Execution Evidence

Screenshots: 150+ test execution screenshots

Performance Data: DevTools metrics for all pages

Browser Compatibility: Results for Chrome, Firefox, Safari

Device Testing: Mobile, tablet, desktop responsiveness

Appendix H: References and Standards

Testing Standards:

- ISTQB (International Software Testing Qualifications Board) Guidelines

- IEEE 829 Standard for Software Test Documentation

- SWEBOK (Software Engineering Body of Knowledge)

Security Standards:

- OWASP Top 10 Web Application Security Risks

- PCI-DSS (Payment Card Industry Data Security Standard)

- NIST Cybersecurity Framework

Quality Standards:

- ISO/IEC 25010 (Software Quality Model)

- ISO/IEC 27001 (Information Security Management)

**Tools Used**:

- Chrome DevTools (Performance analysis)

- Firefox Developer Tools (Browser compatibility)

- Manual testing (Black box testing)

FINAL SIGN-OFF

Report Prepared By: QA Testing Team

Date Prepared: October 21 - November 15, 2026

Report Date: November 15, 2026

Quality Assurance Manager: _________________ Date: _______

Development Lead: _________________ Date: _______

Project Manager: _________________ Date: _______